Documentation Standard for FAA Benefits Estimate

Basis of Estimate

October, 2002

Federal Aviation Administration

Introduction to Template for FAA Benefits Estimate Basis of Estimate

The following standard describes in detail the necessary elements for writing a benefits basis of estimate, which documents the processes and the methodologies utilized to produce the benefits estimate.  The BoE should also meet the standard of facilitating the replication of the estimate for JRC 2b, which would require that all equations and all data sources be listed.  However, the requirements for JRC 2a are less rigorous and only need to meet the standard of listing the major methodological equations and the major drivers and data inputs.  Comprehensive documentation is essential for future validation, verification, credibility, and accuracy of the estimate.  Detailed documentation also provides important methodological guidance for future benefit estimates.

Benefits Basis of Estimate

for

Program Name

Date

Table of Contents

1.0	INTRODUCTION	1

1.1	Phase of JRC Decision	1

1.2	Historical Background of program	1

1.3	Program Goals and Objectives	1

1.4	Describe Alternatives	1

1.5	Decision Criteria	1

2.0	GROUND RULES AND ASSUMPTIONS	1

3.0	DATA INPUTS	1

4.0	Metrics	2

5.0	DESCRIPTION OF METHODOLOGY	2

6.0	DETAILED EQUATIONS OF METHODOLOGY	2

7.0	Distribution of Benefits to Specific Benefits Breakdown Structure (BBS) elements	2

8.0	Benefits Risks	2

9.0	Qualitative Benefits (non-quantifiable, enabling, and quantifiable non-monetized)	3

10.0	Future Work/Next Steps	3

11.0	List of Participants	3

Appendix A:  Name	4

References	5

# INTRODUCTION

## Phase of JRC Decision

Explain the phase of the JRC decision.

## Historical Background of program

Describe the historical events that have lead up to the current status of the program.

## Program Goals and Objectives

State the program goals and objectives.

## Describe Alternatives

Describe the alternatives to be evaluated, and how they meet minimum requirements.  Baseline reference cases should be described in detail.

## Decision Criteria

Explain the decision criteria used for evaluating alternatives.

# GROUND RULES AND ASSUMPTIONS

- List and explain all general assumptions that apply to all alternatives

- List and explain all specific assumptions that apply to certain alternatives.  This may include very detailed explanations and/or justifications for the specific assumptions.  Supply data used for the assumptions and explain methodology implemented to develop these assumptions.

- For expediency and deadline purposes the JRC 2a effort requires that only the more gross assumptions be listed and explained.

# DATA INPUTS

- For JRC 2a, more general benefits estimates are generated, and therefore, only the major drivers and data sources need to be documented.

- For JRC 2b decision, all data should be included in a citation and in a list of references at the end of the BOE

- If the data is a major driver for the benefits, it should be described in more detail why and how the data was used.  Because a JRC 2b effort requires detailed use of data at a regional or airport level, the BOE should include the datasets used in the appendix of the BOE, if possible.  This will facilitate the use of this data in future analyses and enable replication of the results if necessary in the future.

- In the narrative data inputs section, the quality of the data used should be discussed and evaluated.  Any corrective procedures or adjustments to the data should also be included.

- This section would also include the use of previous analyses and/or studies on benefits estimation.  Protocol for data inputs citations and referencing also applies to the use of previous analyses and/or studies.

# Metrics

- All benefits should be listed and then organized into general benefits/metrics groupings.  Assistance may be found by reviewing the connection between the benefits and the Benefits Breakdown Structure (BBS).  Explanations and justifications for the metrics chosen and how they will be measured should be included.

- Construct a summary table, which depicts the benefits/metrics associated with each alternative over the lifecycle of the program for each year.

# DESCRIPTION OF METHODOLOGY

- Overview of Methodology should clearly explain what was done and how it was done in a step-wise chronological progression

- All diagrams and tables depicting the methodology should have citations and headings describing their contents.

- Models used in the estimation process should be clearly identified and described in detail how they operate and what assumptions were input and what the outputs consist of.

# DETAILED EQUATIONS OF METHODOLOGY

- At the JRC 2a stage, more general benefits estimates will be generated and therefore, only a list of the general equations needs to be listed and explained in the benefits BoE.

- However, for the JRC 2b benefits analysis, the benefits estimate is very detailed, and the BoE should include a listing of all assumptions, all equations, data citations, and detailed methodology.  The JRC 2b benefits estimate shall be subject to replication based upon the detail contained in the benefits BoE.

# Distribution of Benefits to Specific Benefits Breakdown Structure (BBS) elements

- Each benefit and accompanying metric should be connected to a specific BBS line item element.  By tracking each benefit and metric to the BBS, the benefits estimate will be easier to compare to the universe of potential benefits associated with a particular benefits category, phase of flight, etc.  This may prevent double counting or over-estimation of total benefits.

- Estimation of risk ranges around the benefits estimate will be facilitated by linking the benefits and metrics to the BBS.

# Benefits Risks

- All uncertainties and risks associated with the estimate should be listed.

- Each uncertainty should be associated with a range of benefits estimates based on changing a key driver, which may be highly uncertain, and re-running the benefits estimate with these range of driver inputs.  All key drivers and their ranges used to develop the risk analysis relative to benefits estimates shall be listed and described how the ranges were developed.

- The outputs from incorporating the benefit risks into the benefits estimate will be used as inputs into the risk and confidence analysis with the cost ranges.

# Qualitative Benefits (non-quantifiable, enabling, and quantifiable non-monetized)

- For JRC 2a, major qualitative benefits will be listed, and

- Other programmatic areas that are affected or those that share qualitative benefits will be diagrammatically laid out.

- For JRC 2b, all qualitative benefits will be listed,

- Non-quantifiable benefits may be bound in terms of all inter-related programs benefits pool, and

- Non-monetized Benefits will be described and quantified if possible

# Future Work/Next Steps

- All benefits estimates should include a section detailing the shortfalls of the benefits estimate.

- A discussion should follow on what analysis or data would be needed to fill this gap.

# List of Participants

A list should be constructed of all participants in the benefits estimate development.  By listing the participants, it acknowledges the effort put forth from participants, and adds to traceability, especially if transitioning from JRC 2A to 2B, re-evaluating for re-baselining, post-implementation review, and/or for verification purposes.

Appendix A:  Name

Appendices-include a copy of estimate, briefing charts, model runs, tables, etc.

References

References-source documents/data should be identified where used in the documentation package, with its citation.