Post Award or Pre-Performance Conference

While it is not required for all contracts, the post-award or pre-performance conference can be a valuable tool for post-award planning. Although not the time to change a contract, sometimes the need for a modification may surface at this meeting. It is the opportunity for both parties to:

- Meet one another face-to-face and work out administrative details

- Identify government and contractor personnel and their roles

- Achieve clear and mutual understanding of the contract requirements

- Identify and resolve potential problems

It should focus on establishing a good working relationship between government and contractor personnel and in clarifying any remaining questions or issues, such as:

- Roles of the FAA’s contract management team members

- Roles of the contractor’s contract management team members

- The contract type, options, deliverables, and delivery schedules

- Special contract clauses

- Incentive features and procedures

- Government Furnished Property or services

- Allowable and non-allowable costs, if appropriate

- Contractor reporting requirements

- Contractor’s quality control system/procedures

- Inspection and acceptance provisions

- Invoicing and billing procedures

- The contractor’s responsibilities

- Critical milestones

- The specifications and other requirements

- The need for special technical directions

- Waivers and deviations

- Drawing/design approvals

- Manuals

- Production requirements

- Production planning

- Pre-production samples

- Qualifications and environmental tests

- Laboratory facilities

- Insurance requirements

- Department of Labor requirements, safety and security concerns

- The need for identification of contractor employees (badges, worksite, correspondence including electronic, use of Government telephones, attendance at meetings)

- Local regulations relating driving on the installation, emergency phone numbers

- Environmental, safety, and health requirements