CONTRACTING OFFICER’S TECHNICAL REPRESENTATIVE 					(COTR) DELEGATION

Date:			[Type date here]

To: 			[Type to whom here]

From:  		[Type from whom here]

Prepared by:  	[Type who prepared memo here]

Subject:  		CONTRACTING OFFICER’S TECHNICAL REPRESENTATIVE (COTR) DELEGATION MEMORANDUM

You are hereby delegated authority to act as the Contracting Officer’s Technical Representative (COTR) for Contract No. DTFA  -  - -     . As such your duties are to assist the Contracting Officer in the administration of the contract through performance and closeout. This delegation may be changed only by the Contracting officer in writing. As the COTR, you must represent the Contracting Officer within the scope of the following authority, responsibilities, and limitations:

AUTHORITY:

As COTR, you have the authority to:

1. Perform surveillance of the contract work and conduct inspections that are necessary to assure compliance with the contract terms and conditions. Resolve day-to-day matters within the scope of your authority.

2. Make recommendations to the Contracting Officer when it appears that there is a need for a change in scope or terms of contract in the event the contractor has submitted a request for waiver to address non-conformances, Engineering Change Proposals (ECPs) or Value Engineering Change Proposals (VECPs).

3. Perform, or cause to be performed, inspection(s) necessary for the acceptance of deliverables (including contract line item numbers (CLINs) and Contract Data Requirements Lists (CDRLs)) as stated in the contract and to require the contractor to correct any deficiencies. Periodically, on-site surveillance visits may be required.

4. Assist the contractor in interpreting the contract specifications or technical requirements provided that any interpretation or clarification that the COTR provides is within the limitations prescribed later in this delegation.

5. Certify invoices to the Contracting Officer for payment. Evaluates progress payment requests based on costs incurred and actual work accomplished.

6.** Obtain and maintain a listing of employees who will be working at the site. The list is to be kept current by assuring that employees are added and deleted from the list as appropriate.  This is important to the security of the facility and your list may be used as a basis for background checks by the security office in the relevant location. A copy of this list must be provided to the security office at least quarterly, and at any time a contractor employee is added or deleted from the list.

(**This applies to services contracts only where the contractor will work on a Government site.)

RESPONSIBILITIES:

As COTR, you have the responsibility to:

1. Be familiar with and understand contract requirements (SOW, specification, CLINs and work-break-down structure) and implications of contractor performance in relation to the contract requirements.

2. Attend at least 24 hours of initial COTR training within three months of appointment and obtain 40 continuous learning points of refresher training by the biannual anniversary date of initial training.

3. Establish a technical performance review program for evaluation of the contractor’s work.

4. Coordinate with the Contracting Officer whether support contractors have signed nondisclosure forms and liaison agreement.

5. Review the Contractor’s performance of the technical requirements of the contract in accordance with the contract terms, funding, conditions, and specifications. Notify the Contracting Officer, in writing, of any indication that the terms of the contract are not being met.

6. Monitor the contractor’s compliance with safety and security requirements. Ensure contractor's performance of requirements is in agreement with provisions contained in security clauses 3.14-1 through 3.14-5, which are prescribed for use with all FAA contracts.

7. Report any observed fraud, waste, or inefficiencies to the Contracting Officer.

8. Maintain liaison and direct communications with the Contractor and the Contracting Officer. Meet with the Contractor or its designated representative at the beginning of the contract to discuss working methods and scheduling and as otherwise needed.  Serve as the contact through which the contractor can relay questions and problems of a technical nature to the Contracting Officer.

9. Draft technical portions of Contracting Officer letters to the Contractor.

10. Ensure appropriate confidentiality of Contractor submissions bearing proprietary markings.

11. Review and evaluate the technical aspects of Contractor proposals and furnish evaluation comments and recommendations to the Contracting Officer.

12. Assist the Contracting Officer in negotiating supplemental agreements.

13. Advise the Contracting Officer on contractual matters of a technical nature.

14. Recommend needed change orders to the Contracting Officer when in the best interest of the Government.

15. Inform the Contracting Officer as to the status and progress of performance under the contract.

16. Alert the Contracting Officer to any potential or existing problems.

17. Submit reports the Contracting Officer requires to perform his/her duties.

18. Provide the Contracting Officer a copy of all technical correspondence with the Contractor.

19. In the absence of  a required Quality Reliability Officer (QRO), inspect contract deliverables for conformance to the contract specifications and accept or reject them. (or delete item entirely)

20. Furnish the Contracting Officer requests for waivers (whether generated by Government or contractor personnel) along with supporting paperwork.

21. Furnish information on contractor performance as input to the past performance data base or as otherwise requested by the Contracting Officer.

22. Report any discrepancies in payment vouchers to the Contracting Officer. Provide documentation to support the representation.

23. Maintain a file of all correspondence (or data) initiated or received by you in connection with subject contract. (retain in conjunction with deletion of item 21)

24. Maintain an arms-length relationship with the contractor.

25. Practice claims avoidance, halting unspecified accelerated production and/or directions of other Government employees.

26. Review all contractor-furnished reports, including any earned value management reports when appropriate.

27. Conduct business with industry in a manner that is above reproach.

28. Date stamp the receipt time of all vouchers or invoices.

29. Evaluate progress payment requests against the contractor’s efforts including schedule, quality, performance, and the general progress of the acquisition,

30. Return improper vouchers or invoices to the Contractor within 7 days of receipt.

31.  Perform acceptance by three-way matching of invoices in Prism.

32. Seek guidance from the Contracting Officer for specific situations not covered in this delegation.

33. Assist in the analyses of engineering change proposals (ECPs) and value engineering change proposals (VECPs), validating and calculating estimated savings and the contractor’s share for VECPs.

34. Ensure administration of government furnished property.

35. Report through normal administrative channels to the DOT Inspector General (IG) and to the Contracting Officer any evidence of prime or subcontractor kickback, attempt to bribe, or other fraudulent behavior.

36.  As required by FAA Order 1600.72A. ensure completion of yearly security awareness training  as provided by the Servicing Security Element (SSE).  Provide a report to the SSE on an annual basis indicating each Contractor completing the training.  The report will indicate the name of the Contractor, type of training received, and date training was received.

LIMITATIONS:

As COTR, you may not:

1. Make or give the appearance of being able to make contractual commitments outside the scope of the contract or execute or agree to modifications or take actions that would commit the Government to a change in contract price, quality, quantity, or delivery schedule.

2. Sign any changes or modifications to contracts and/or delivery order(s).

3. Make determinations regarding issues of Contractor liability that may arise during contract performance. Such issues should be referred to the Contracting Officer.

4. Take part in a labor controversy or dispute involving the Contractor or its employees.

5. Direct the Contractor on how to perform the work.

6. Issue stop-work orders.

7. Supervise Contractor employees implicitly or explicitly which could constitute personal services.

8. Engage in conduct prejudicial to the Government.

9. Use public office for gain.

10. Impede Government efficiency or economy.

11. Lose independence or impartiality.

12 Make a Government decision outside official channels.

13. Affect adversely the public’s confidence in the Government.

ACKNOWLEDGMENT STATEMENT

Please acknowledge receipt and acceptance of this appointment by signing and returning the attached sheet to the Contracting Officer.  Your appointment as the COTR under the above numbered contract is terminated upon receipt of a written notice of termination from the appointing Contracting Officer, the Contracting Officer's successor, or a higher level of authority, or upon completion of the contract.

The duties and responsibilities set forth herein are not intended to be all-inclusive. As COTR, you are required to consult with the Contracting Officer when there are questions about your authority. You are not authorized to redelegate your authority. If you have any questions concerning your role as COTR, please contact the Contracting Officer at (   )    -    .

Contracting Officer

ACKNOWLEDGMENT STATEMENT

I understand and accept my appointment as the Contracting Officer's Technical Representative (COTR) under Contract No. DTFA  -  - -     , as outlined in your letter to me

______________________________

Signature of COTR

______________________________

Typed Name and Title of COTR

______________________________

Date