Acquisition Management System Guidance

The Customer’s Guide

to FAA Contracting

Some Basic

Procurement Guidelines

Revised July 2013

Objective

Each of us contributes in some way to ensure that the FAA is able to fulfill its assigned mission. Often our contribution is part of a multifunctional team effort where the policies and procedures of one functional group take precedence. This is inevitably true of the acquisition and procurement processes. The Acquisition Management System (AMS) establishes policies and procedures for acquiring and disposal of systems, real estate, construction, supplies and services. This guide is intended to provide non-contracting personnel with a better understanding of the functions of the acquisition and contracting process. This understanding will allow them to participate more effectively during the acquisition process.  Contracting Officers and Program Managers are reminded, however, that this guide is only intended to provide a simplified overview of the process.  The guide is not intended to replace, supplement or contradict any of the duties and responsibilities found in AMS Policy or Procurement Guidance.

Within FAA, acquisition refers to the process that begins with identification of a need. The process includes the procurement of systems, supplies and/or services to meet that need; support for those systems, supplies and/or services; and, ultimately, disposition of the supplies or systems when no longer required. On major acquisitions, the acquisition team may consist of the program manager, technical experts, contract specialists, logistics experts, transportation experts, configuration managers, legal counsel and others. On smaller acquisitions, the team may consist of the item manager and the contract specialist with consultation support as appropriate. As the acquisition transitions from one phase to another, the composition of the acquisition team may vary. Whether a large or small program, no matter what phase of the acquisition, every acquisition must be a team effort with each member of the team participating in an effective manner.

This document is divided into five parts: Part I, “Fundamental Principles,” provides some contracting fundamentals, Part II, “Organization,” provides a brief discussion of the roles of each organization in the contracting process; Part III, “The Contracting Process,” describes the contracting process itself; and Part IV, “Common Traps,” provides selected lessons learned expressed as ‘Watch Out Fors’ that can become traps if not avoided.

The contracting process described in Part III will be addressed in three phases: Acquisition Planning, Contract Formation, and Execution and Sustainment. Throughout this guide, we will attempt to highlight the roles and responsibilities of each member of the acquisition team during each phase of the acquisition. While this guide is focused towards major acquisitions, the concepts and fundamentals are applicable to all.

Part I

Fundamental Principles

Basic “Laws” of Contracting - The real contract is the agreement between the parties; it is important that the written contract reflect this agreement! - Those who don’t read and understand the contract may bear the brunt of a bad bargain!

1.	The Program Manager and the Contracting Officer, together, are responsible for ensuring that the contract forms an integral part of the program.

2.	Only warranted Contracting Officers have the authority to:

- Enter into, sign, modify or terminate contracts.

- Make Determinations and Findings.

- Bind the Government to the extent delegated in their warrant authority.

3.	Only the Contracting Officer, or personnel identified in the contract, can give direction to contractors consistent with the terms and conditions of the contract.  Ask the Contracting Officer for the difference between ‘direction consistent with the contract’ and a ‘change to the contract’.

4.	Always read and understand the contract.

5.	Do what the contract says, and require that the contractor does what the contract says

6.	What the contract says is what you will get.

7.	Verify that what you get is what the contract requires.

8. 	The contract changes only after the Contracting Officer changes the contract in writing.

9.	When in doubt, ‘check it out’.

10.	The COR should review and fully understand the responsibilities detailed in the FAA’s COR Handbook.

11.	Review and understand the best practices toolkits and guides available within the FAA including the Program Management and Contractor Management toolkits, the SOW Preparation Guide and other documents on FAST.

Part II

Organization

This guide discusses the roles and responsibilities of two groups; one group is called the “Program Group” and the second the “Contracting Group.” These two groups, together, form the acquisition team.

“Program Group”

Program Manager (PM)

Program Managers for major programs have been chartered by their respective service units with the accountability and responsibility to ensure their program is successful for all aspects of their program. This includes cost, schedule, contracts, design, test, production/manufacturing, logistics, deployment, disposition, etc. Since the PM has been assigned authority over a program, the PM has the ultimate decision responsibility over that program. All other program and support personnel implement the requirements of the PM.

Program Managers have responsibility to:

- Accept program direction from acquisition executives and implement it expeditiously

- and conscientiously.

- Manage their programs to the best of their abilities within approved resources.

- Be customer focused and provide the user with the best, most cost-effective system or

- capability.

- Innovate, strive for optimal solutions, seek better ways to manage, and provide lessons

- learned to those who follow.

- Be candid about program status, including risks and problems as well as potential

- solutions and likely outcomes.

- Prepare thorough estimates of financial and personnel resources that will be required to

- manage the program.

- Ensure that the drafters of specifications, statements of work and independent government estimates are aware of and understand the tools available in FAST.

- Review AMS Policy related to the program and its Life Cycle Phase.

“Contracts Group”

Contracting Officer

Contracting Officers are warranted by FAA’s Acquisition Executive to issue legal contracts between the FAA and its contractors. All programmatic, technical, and other contractual requirements established by the PM for the contractor (or proposed contractor) may be issued only by the Contracting Officer. Any changes that occur as a result of unauthorized Government direction (e.g., constructive changes such as waived specifications,) could make the Government liable or result in the Program Office not getting what it expected. The Contracting Officer does not report administratively to the PM; however, the Contracting Officer responds to the PM’s programmatic and technical requirements.

Contracting Officers have responsibility to:

- Ensure all requirements of law, executive orders, regulations, and all other applicable procedures including clearances and approvals, have been satisfied.

- Ensure sufficient funds are available for obligation.

- Ensure contractors receive fair and equitable treatment.

- Request and consider the advice of specialists in accounting, law, engineering, transportation, and other fields as appropriate.

- Document that the proposed contract is in the best interest of the Government.

- Issue timely contracts and contract changes.

Part III

The Contracting Process

The description below of the Contracting Process represents a sample of the FAA acquisition process, detailing the phases, functions and duties associated with that process. It should be noted that not every function or duty applies to every acquisition. For example, not all contracts require formal written acquisition plans. Many contracts are not modified and few contracts are terminated. Also, the sequence of functions or duties may vary as required. Some solicitations may be amended prior to receipt of bids/offers while others may be amended after the FAA has begun to evaluate proposals. Many duties may be performed repetitively through several phases of the process. For example, market research may begin as early as a requirement is forecast and continue through contract award or, where the Government has options to exercise, after contract award. Another example includes proposal evaluation and negotiations in the Contract Formation phase. However, many of these steps apply equally to post-award negotiation for contract modifications.

Phase 1 - Acquisition Planning

Introduction

Acquisition planning as defined in AMS is the process by which all acquisition-related disciplines of an investment program are developed, coordinated, and integrated into a comprehensive plan for executing the program and meeting the stated requirements within the cost and schedule boundaries.  Acquisition planning is normally associated with detailed program planning during final investment analysis, but is also important at other times of the lifecycle management process.

An important step in acquisition planning is identification of the acquisition team. For a major acquisition, participants normally include the Program Manager (PM), Contracting Officer, technical experts, logisticians, financial and legal personnel. However, this team can be tailored to meet specific program needs.

Acquisition planning focuses on the business and technical management approaches designed to achieve program objectives within specified resource constraints and the procurement and contracting strategies necessary for implementation. The contracting processes and associated focus areas addressed are:

- Determination and Analysis of Need

- Extent of Competition

- Source Selection Planning

- Solicitation Terms and Conditions (Planning)

A. Determination and Analysis of Need

Determination and Analysis of Need is the first step in the acquisition planning process. It focuses on the forecasting and planning of the acquisition requirements, as well as developing and updating Acquisition Plans as required.

| CONTRACTING FUNCTIONS | PROGRAMMATIC FUNCTIONS |
| --- | --- |
| Forecasting of Requirements - Discuss future acquisition requirements with PMs. Advise the PMs on policies and long range strategies for enhancing competition, minimizing costs, reducing lead times, etc. - Plan and organize to meet the anticipated, - aggregate requirements. - Consolidate and forecast requirements that are likely to be incorporated in purchase requests during the next several fiscal years. - Discuss economic order quantities and a - tentative schedule of purchases. | Forecasting of Requirements Prepare program plans, cost estimates, and schedules and determine priorities. This includes: - Describe program needs (i.e., technical - objectives). - Identify and sequence tasks to accomplish - overall objectives for each sub-objective. - Estimate length of time for each objective. - Identify systems, subsystems, equipment, and components required by program phase. Included are items for developmental testing, - Commercial Off the Shelf/Non Developmental Items (COTS/NDI) assessment, training, integration testing, qualification testing, options, etc, as applicable. The following should be considered: - Prototype units. - Pre-production units. - Low/Full-Rate production units. - Logistics support including spares. - Identify test equipment/tooling, software, - Government Furnished Property (GFP), etc., required by program phase. - Identify services required by program phase: - Hardware, software, design, development and support. - Systems integration. - Production. - Depot/maintenance. - Identify documentation/data requirements: - Specifications. - Design analyses & test reports. - Technical Data Rights. |
| Contract Planning - Identify procurement related data from program and project planning, including: - Supplies and services to be procured. - Acquisition histories on needed supplies and services. - Findings of market research. - Decisions on whether to use presolicitation notices, conferences, et al. - Alternative techniques to enhance competition. - Review and organize all elements required for plans, such as: - Sources, competition, source selection procedures, contracting considerations, budgeting and funding, small business opportunities and patent rights, product descriptions, priorities, allocations and allotments, contractor vs. Government performance, management information requirements, make or buy, test and evaluation, logistics considerations, Government Furnished Property (GFP), Government-furnished information, environmental considerations, security considerations, and milestones. - Obtain concurrence and approvals from: - Contracting Officer. - FAA Small Business Development Program Office (SBDPO) - Legal, finance, and other supporting offices. - With Technical team, determine the contract type appropriate for the program requirements such as fixed price, cost reimbursement, incentive, indefinite delivery, etc. - Prepare a plan of action and milestones for significant actions through contract award, including assembly of the solicitation package and status meetings. | Contract Planning - Identify technical actions required to successfully complete program and procurement milestones. - Identify the overall procurement requirements and associated program budget. Describe the program and the constraints placed on the procurement. - Describe market research results, including previous procurements, related programs, and historical problems as they affect technical issues. - Work with contracting to identify sources, product descriptions, contractor vs. Government performance, make or buy, GFP, Government-furnished information, environmental considerations, security considerations, and milestones. - Plan the requirements for the contract Statement of Objectives/Statement of Work (SOO/SOW)/Specification/Contract Data Requirements List (CDRL), warranty requirements, and Logistics Support. - With Contracting, determine: - Requirements for Sections L and M of the solicitation. - Contract cost, schedule and performance reporting requirements. - Provide technical evaluation/response to Contracting Officer regarding offeror comments and pre-award inquiries. |
| Purchase Requests - Review the Purchase Request (PR) for completeness and adequacy in accordance with AMS Procurement Guidance T3.2.1. | Purchase Requests - Prepare PR inputs as applicable in accordance with AMS Procurement Guidance T3.2.1. |
| Government Furnished Property - Prepare any necessary justifications / certifications and/or Determinations & Findings. | Government Furnished Property - Identify GFP requirements and their availability. Determine if coordination is required with another PM, Service, or Agency to procure the GFP and provide notification for their advance planning. Identify the configuration, quantity and timing of the GFP that must be supplied to the prime contractor. |
| Funding - Determine if sufficient, applicable funds will be committed prior to solicitation release. | Funding - Assure adequate funding to support technical requirements |
| Market Research/Market Investigation - Determine whether and how to initiate exchange of information with prospective offerors prior to soliciting. Coordinate and participate in early exchanges. | Market Research/Market Investigation - Conduct trade studies to evaluate alternatives and associated risks. As part of the trade study, consider producibility, supportability, reliability, cost and schedule as well as performance. - Determine if commercial-off-the-shelf (COTS) items are available. |

B. Extent of Competition

Check available sources to determine if their qualifications to meet program needs.

| CONTRACTING FUNCTIONS | PROGRAMMATIC FUNCTIONS |
| --- | --- |
| Sources - Verify whether a Qualified Vendors List (QVL) applies to the procurement. - Ascertain from market research whether unlisted firms or products may be able to meet the minimum functional need. | Sources - Determine the availability and qualifications of outside vendors and products not on the QVL to meet the minimum functional need. |
| Competition Requirements - Determine if a set-aside is appropriate. | Competition Requirements - Prepare supporting justification (e.g., lead time requirement, standardization program, limited rights in data, and an essential engineering, development, or research capability) if recommending other than full and open competition. Remember, AMS states a clear preference for competition. - Consider production competition, with associated risks, below the end-item, such as: - Subcontract competition. - Component/subsystem breakout. |

C. Source Selection Planning

The objective of the Source Selection Planning process is to establish criteria to determine that the selected source(s) results in the lowest expected Total Ownership Cost consistent with the PM’s budget and delivery of an end item that meets the user’s needs.

| CONTRACTING FUNCTIONS | PROGRAMMATIC FUNCTIONS |
| --- | --- |
| Lease vs. Purchase - Determine whether to solicit for lease, purchase, or both. | Lease vs. Purchase - Determine the product’s expected life and life cycle cost, considering factors such as: - Potential obsolescence. - Maintenance and repair. - Operation. - Spares. - Training |
| Price Related Factors - Identify applicable factors, such as multiple award, energy efficiency, transportation, total ownership costs for solicitation. | Price Related Factors - Determine the product’s expected quality and life-cycle cost. |
| Non-Price Factors - Select non-price evaluation factors for award and determine how the Government will apply the factors (e.g., as go/no-go or rating factors). Determine whether to award to the Lowest Priced, technically acceptable proposal or through a trade-off analysis. Organize and brief the source selection team. The higher the business and technical risk, the greater the emphasis on factors other than price. | Non-Price Factors - Work with Contracting Officer to establish technical criteria for non-price related factors and their relative importance. |
| Method of Procurement or Purchasing - Determine the method for soliciting quotes/proposals. | Method of Procurement or Purchasing - Work with Contracting Officer to help determine the best method for soliciting quotes/proposals. |

D. Solicitation Terms and Conditions (Planning)

The objective of developing Solicitation Terms and Conditions is to minimize the risk of a solicitation not meeting performance, cost and schedule requirements.

| CONTRACTING FUNCTIONS | PROGRAMMATIC FUNCTIONS |
| --- | --- |
| Contract Type (Pricing Arrangement) - Identify and solicit the type of contractual pricing arrangements (e.g., fixed price award fee, cost plus award fee) that will best mitigate and apportion expected risks. | Contract Type (Pricing Arrangement) - Provide input on program technical risk. |
| Recurring Requirements - Determine the appropriate method to solicit for currently unfunded requirements. Alternatives include blanket purchase agreements, options, and indefinite delivery types of contracts. | Recurring Requirements - Identify program requirements. |
| Contract Financing - Determine if buyer financing should be used as an evaluation factor, and what type of Government financing is available (e.g., progress payments, advance payments, performance based payments, etc.). | Contract Financing - Provide technical support as required. |
| Need for Bonds - Determine whether bonds are required or necessary to protect the Government from market risks. | Need for Bonds - Provide technical support as required. |
| Method of Payment - Determine the method of payment (i.e., purchase card, electronic funds transfer, etc.). | Method of Payment - Provide technical support as required |

Phase 2 - Contract Formation

Introduction

Performance requirements and not detailed specifications are a major part of the Contract Formation process, which consists of:

- Solicitation of Offers

- Source Selection

- Contract Award

A. Screening Information Requests/Solicitation of Offers

The objective of preparing and issuing a Screening Information Request (SIR) or solicitation is to (i) provide FAA with the information it needs to acquire the right goods and services at the right price and (ii) to ensure that all qualified offerors are afforded the opportunity to compete for the contract award necessary to meet the Government requirements. The focus is to prepare the solicitation, publicize the proposed procurement, receive the offers, communicate with

offerors, and clarify any misunderstandings.

| CONTRACTING FUNCTIONS | PROGRAMMATIC FUNCTIONS |
| --- | --- |
| Solicitation Preparation - Identify, complete and incorporate AMS provisions and clauses into the SIR or solicitation. - Identify customary commercial terms and conditions and determine which to incorporate. | Solicitation Preparation - Review the requirement documents that authorize the program and define its basic objectives. |
| Specification - Assure that the specification: - States the actual minimum functional need. - Encompasses all available products or services that can meet the actual minimum functional need (eliminates any nonessential preferences that may thwart competition). - Is stated in terms that the market can satisfy. | Specification - Ensure that the specifications are consistent with the SOW. |
| Section L Instructions to Offerors - Assure consistency with the rest of the SIR or solicitation, such as tasking established in the SOW, evaluation criteria in Section M, and Special Provisions in Section H. | Section L Instructions to Offerors - Identify contractor critical design, test, and manufacturing technical requirements, such as: - Critical design processes. - Critical production processes. - Special test equipment. - Special test requirements. |
| Section M Evaluation Factors - Assure evaluation factors/ subfactors are related to the program objectives and reflect the minimum material requirements of the solicitation. - Assure consistency with the rest of the SIR or solicitation, such as tasking established in the SOW, submission criteria in Section L, and Special Provisions in Section H. | Section M Evaluation Factors - Describe the relative weights of the technical performance factors. - Assure that the factors/ subfactors match exactly the factors/subfactors approved in the evaluation plan. |
| Warranty - Develop contractual language to implement the warranty. | Warranty - Assess warranty conditions for COTS - products. - Develop warranty terms based on the objectives and circumstances of the acquisition considering planned operational, maintenance and supply concepts. - Conduct warranty cost/benefit analysis. |
| Preaward Inquiries - Answer questions about the solicitation. - Ensure fair treatment for all parties. - Act as the focal point for communications | Preaward Inquiries - Forward all preaward inquiries to Contracting Officer. Provide technical responses, when requested, to Contracts. |
| Amending and Canceling Solicitations - Determine whether there is a need to amend or cancel a solicitation. If an amendment is necessary, prepare and issue the amendment; if the decision is to cancel, cancel the solicitation. | Amending and Canceling Solicitations - Provide technical justification for amendment or cancellation of a solicitation. |

B. Source Selection

The objective of source selection is to select a source competitively that meets program objectives and requirements.

| CONTRACTING FUNCTIONS | PROGRAMMATIC FUNCTIONS |
| --- | --- |
| Processing and Accepting Offers - Receive and control distribution of offers submitted in response to the solicitation. - Make determination and provision for delayed offers and late offers. | Processing and Accepting Offers - Provide technical support as required. |
| Processing Quotes and Proposals Brief the source selection activity prior to receipt of offers on rules and regulations applicable to the conduct of the evaluation process. Provide technical evaluators with complete and correct instructions on evaluating technical proposals. When awarding on "trade-off," ensure that evaluator ratings or scoring of technical proposals are reliable and, in terms of the RFO's evaluation factors, valid. Serve as the official point of contact with all offerors. | Processing Quotes and Proposals Perform the technical evaluation of proposals and produce facts and findings required in the Technical Evaluation Plan and source selection process. Support the Cost/Price Team with an assessment of the scope (e.g., labor categories/mix/hours, materials, etc) of the proposals relative to their respective technical approach. |
| Applying Past Performance, Technical, and Non-Price Factors - Review findings and recommendations of technical personnel to assure evaluation documentation is adequate to sustain the Government’s position on ratings/scoring in a protest forum. - Reconcile discrepancies between the contractor version of events and reported past performance information. | Applying Past Performance, Technical, and Non-Price Factors - Provide technical evaluations and recommendations on: technical rating and acceptability of each offer/quote, technical deficiencies and need for fact finding or clarifications, the relative standing of the offers/quotes, including strengths and weaknesses, with the application of non-price factors, and quality/reliability histories. |
| Price Analysis, Negotiation, Information, and Audits - After receipt of quotes/offers: - Apply price related factors to the solicitation, offers, and/or quotes. - Evaluate and compare prices. - Determine the reasonableness of the proposed prices and develop price related negotiation objectives for discussion with vendors. - Obtain pricing information, audit cost, and - pricing data required. Obtain information other than cost or pricing data. - Participate in discussions of the trade-offs between price and technical performance. | Price Analysis, Negotiation, Information, and Audits - Provide supporting technical inputs and analyses. - Identify fact finding/ clarification issues/ recommendations. - Participate in discussions of the trade-offs between price and technical performance. |
| Cost Analysis - Develop prenegotiation positions on proposed elements of cost and profit/fee. | Cost Analysis - Provide supporting technical analyses. - Identify significant technical factors, including contingencies and assumptions that affected the contractor’s proposed cost estimate. |
| Evaluating Other Terms and Conditions Develop prenegotiation positions on terms and conditions other than price. | Evaluating Other Terms and Conditions - Provide technical assistance as requested. |
| Communications/Fact-Finding - Identify and collect information from the offeror necessary to complete the - Government’s analysis of proposal. - Determine necessity and extent of any required clarifications of offerors proposals - Determine necessity and extent of any required clarifications of offerors proposals. | Communications/Fact-Finding - Identify technical fact-finding requirements and participate in their collection. - Participate in communications with offerors if required. |
| Discussions and Negotiations - Prepare a prenegotiation plan that establishes objectives, priorities, and potential trade-offs for discussions with the offeror/quoter. - Conduct the negotiation sessions and document the elements of the negotiated agreement. | Discussions and Negotiations - Provide technical inputs to the prenegotiation plan for each offeror, including: - Significant weaknesses/ deficiencies/ risks. - Participate in negotiations as appropriate. |

C. Contract Award

The objective of contract award is to prepare and issue the contract.

| CONTRACTING FUNCTIONS | PROGRAMMATIC FUNCTIONS |
| --- | --- |
| Contractor Responsibility - Determine if the offeror meets the general and any special standards of responsibility. | Contractor Responsibility - Participate in applicable pre-award surveys. |
| Subcontracting Requirements - Obtain a subcontracting plan from the Contractor if required. - Determine whether to review the contractor’s purchasing system. Negotiate improvements and monitor implementation. Take measures to protect the Government if the purchasing system is deficient. - Monitor compliance with make-or-buy plans | Subcontracting Requirements - Assess the subcontracting plan for acceptability and risk to the contract requirements. - Assess the contractor make/buy plan for acceptability and risk to the contract requirements. |
| Preparing and Issuing the Award - Verify funding. - Make/obtain the final source selection decision. - Prepare the contract and document the recommendation for award. - Obtain approvals for awarding the contract. - Execute the contract. - Notify the awardee and other parties, as required. - Explain Government selected outcome. - Debrief unsuccessful offerors as requested. | Preparing and Issuing the Award - Review the final contract for compliance with requirements. - Participate in debriefs as appropriate. |
| Protests - With the advice and assistance of the general counsel’s office, research and prepare positions on protests of the award. | Protests - Provide technical evaluation of protests in support of Contracts. |

Phase 3 - Performance & Administration

Introduction

Following contract award, the successful execution and sustainment of contractual requirements are synonymous with successful program execution and sustainment. To maximize the degree of success, cooperation must continue between all acquisition team members with the same commitment displayed while performing the tasks described in Phases 1 and 2. Whereas there are many engineering and logistic actions which must be considered in the early planning and contract formation phases, the execution and sustainment phase also must be thorough and disciplined to accomplish the objectives desired. This phase, consisting of five parts each with specific focus areas, is discussed in this Section as follows:

- Initiation of Work and Modification

- Design and Production Assurance

- Payment and Accounting

- Special Terms

- Contract Closeout and Termination

A. Initiation of Work and Modification

The objective here is to plan for proper contract administration, conduct necessary post award briefings, determine the need to consent to subcontracts, implement the appropriate subcontracting requirements, and properly administer proposed modifications, options, and tasks/delivery order contracting.

| CONTRACTING FUNCTIONS | PROGRAMMATIC FUNCTIONS |
| --- | --- |
| Contract Administration Planning - Identify key milestones. - Delegate authority to Contracting Officers Representative (COR). | Contract Administration Planning - Define the program roles of supporting organizations for: - Surveillance of contractor activities. - Quality assurance activities. - Government Furnished Property (GFP). - Program Support Team reporting requirements. |
| Post Award Orientations - Conduct Post Award Orientations. - Confirm that the contractor’s understanding of key contract provisions matches the Government’s understanding. | Post Award Orientations - Identify issues, such as apparent contractor interpretations of technical requirements, which may affect program risks and expectations for mitigation. |
| Subcontractor Control - Provide subcontract consent if required. | Subcontractor Control - Provide technical recommendations to contracts that support requests for subcontract consent. - Participate in formal and informal design reviews and vendor conferences to evaluate the subcontractor’s technical processes. |
| Contract Modifications - Review proposed modifications against the scope of work and availability of funds. - Determine whether to modify the contract and implement the modification. | Contract Modifications - Prepare proposed modifications for review by the Contracting office. - Assess proposed modifications for technical and programmatic content. - Consult the Contracting Officer on all changes or additions as needed. |
| Options - Verify the validity of an option. - Determine whether to exercise the option. - Notify the contractor. | Options - Provide technical concurrence/non-concurrence for exercise of the option. |

B. Design and Production Assurance

The objective of design and production assurance is to monitor the performance of the contractor against contract requirements to enable timely corrective action.

| CONTRACTING FUNCTIONS | PROGRAMMATIC FUNCTIONS |
| --- | --- |
| Monitoring, Inspection, and Acceptance - Obtain feedback on contractor performance or deliverables. - Verify and document evidence of actual or potential performance problems, constructive changes, or other breaches. - Determine potential impact of technical issues on cost, schedule, and delivery, and investigate /resolve rationale for potential or actual delays. - Determine whether to ratify constructive changes, modify the contract as required, and invoke appropriate remedies. - Investigate and resolve contractual problems reported by the contractor or Government. | Monitoring, Inspection, and Acceptance - Assess performance, quality, and other technical issues and provide technical evaluation to the Contracting Officer for adjustment to, modification of, or compliance with the contract. |
| Risk Management - Monitor and assess contract risk. | Risk Management - Perform active risk management to identify technical risk as well as cost, schedule, and performance risk. |
| Waivers, Deviations, and Engineering Change Proposals - Review Engineering Change Proposals (ECPs) and alterations impact on cost and schedule to ensure that adequate funding is available and that schedules imposed in the contract are not affected. - Ensure that changes are within the scope of the contract. - After approval, issue change request for implementing the change, as well as contract deliverable data requirements, sole source authorization if required, and funding documents to be used. | Waivers, Deviations, and Engineering Change Proposals - Review requests for waivers and deviations from contractor and field activities to determine their impact on system reliability and performance, as well as on cost and schedule. - Provide acceptance information for waivers or deviations to the Contracting Officer. - Approve classification of waivers, deviations, and ECPs. - Meet with all parties involved in the ECP to define the change and establish an acquisition strategy. - Make the determination whether or not to technically approve the change proposal. |
| Design Reviews - Participate in design review planning meetings, in the event of potential impact to the contract (e.g., constructive change clauses, etc.). | Design Reviews - Lead the design review team - Specify the material to be reviewed. - Determine exit criteria which help the review team determine whether the material being reviewed is acceptable. - Review final report and concur/ nonconcur with recommended corrective actions. |
| Delays - Determine whether a delay is excusable and negotiate consideration when acquiring commercial and noncommercial items. - Seek consideration for delays that are not excusable. | Delays - Support the Contracting Officer in determining if contractor delays are caused by technical factors beyond their control and without fault or negligence by the contractor. - For excusable delays, recommend corrective actions, such as additional time to perform or modification of the requirement that caused the delay. |
| Stop Work - Determine whether to stop work; prepare and issue the stop work order. Unless the contract is terminated, initiate resumption of work and modify the contract as necessary. | Stop Work - Recommend stop work when contractor deficiencies are expected to result in delivery of non-conforming technical products. - Evaluate contractor proposals to stop work for technical reasons. - Assess the impact of stop work orders on contractor performance of the technical and programmatic requirements. |
| Remedies - Identify contractual remedies, and determine the appropriate remedy. Apply the remedy. | Remedies - Identify and collect facts regarding specific - instances of the contractor’s failure to perform - or breach of technical requirements. - Determine whether the non-conformance has - major or minor program impact. - Participate in determining and preparing - technical remedies (e.g., redesign, rejection of - supplies, acceptance with considerations, - warranty, cure notice, etc.) considering risk to - the program. |

C. Payment and Accounting

Payment and accounting is a joint effort among the Contracting Officer, COR and the finance office. The Contracting Officer is responsible for delineating the payment and accounting terms in the contract, while the finance office adds/subtracts accounts as required.

| CONTRACTING FUNCTIONS | PROGRAMMATIC FUNCTIONS |
| --- | --- |
| Invoices - Determine the payment to which the contractor is entitled under the terms and conditions of the contract. | Invoices - Review the invoice in detail and recommend payment (full or partial) or non payment to the Contracting Officer. |
| Administering Financial Terms - Provide for payment terms to the contractor, such as progress payments. | Administering Financial Terms - Provide technical support as required. |
| Unallowable Costs - Review invoices and determine which costs are unallowable. | Unallowable Costs - Review vouchers and identify potentially unallowable costs to the Contracting Officer. |
| Payment of Indirect Costs - Adjust billing rates as applicable. | Payment of Indirect Costs - Provide technical support as required. |
| Limitation of Costs - Exercise/implement actions when notified of a potential or actual cost overrun. | Limitation of Costs - Provide technical support as required. |
| Price and Fee Adjustments - Implement price adjustments to the contract for economic terms and conditions, incentives, award fees, and price redeterminations. | Price and Fee Adjustments - Provide technical support as required including all reviews and documentation necessary to support award fee determinations. |
| Cost Accounting Standards - Determine the applicability of Cost Accounting Standard work related provisions and clauses, and if Disclosure Statements and accounting practices are in compliance with applicable cost accounting standards. | Cost Accounting Standards - Provide technical support as required. |
| Defective Pricing - Determine if cost or pricing data submitted by the contractor was accurate, and complete, and calculate any adjustment in price. | Defective Pricing - Provide technical support as required. |

D. Special Terms

The following includes the special terms of the contract, dealing primarily with property administration of the contract.

| CONTRACTING FUNCTIONS | PROGRAMMATIC FUNCTIONS |
| --- | --- |
| Property Administration - Provide for the administration, control, and disposition of GFP. | Property Administration - Determine requirements for GFP necessary to complete the job. |
| Intellectual Property - Ensure compliance with contract provisions on patents, patent infringement, licensing, and Government data rights that may be critical to provide life cycle support. | Intellectual Property - Provide technical support as required. |
| Administering Socioeconomic & Other Miscellaneous Terms - Ensure correct contract provisions are included to require contractor compliance with contractor workplace requirements regarding labor laws, environment, security, insurance, and socio-economic programs. | Administering Socioeconomic & Other Miscellaneous Terms - Provide technical support as required. |

E. Contract Closeout and Termination

The objective is to administer contract closeout and termination with equitable results for both the

Government and the contractor.

| CONTRACTING FUNCTIONS | PROGRAMMATIC FUNCTIONS |
| --- | --- |
| Claims - Respond to contractor claims for additional - money or contract adjustment, and determine if it constitutes a payable claim. - Prepare the Government position on the claim and attempt to resolve claims. - Issue decision and payment to the contractor, as applicable. - Participate in any appeal processes, such as preparation of claims files, legal proceedings, etc. | Claims - For claims referencing performance or technical objectives, provide the Contracting Officer with customer feedback on system performance, reliability, quality etc. to determine if the contractor has a legitimate claim. |
| Termination - Determine whether to terminate a contract. - Contracts are terminated for convenience or default. | Termination - Provide technical reason for termination (e.g., deficient response to cure notice, continued failure to pass qualification tests, pursuit of alternative methods to satisfy the program needs, failure to perform). |
| Closeout - Verify that the contract is physically complete. - Obtain from both the Government activities and contractor all forms, reports, and clearances required at closeout, and ensure that both the Government and contractor have met all applicable terms and conditions for closeout. - Settle all outstanding claims, issues or disputes. - Make final payment and deobligate funds, if any. - Prepare contract completion documentation. | Closeout - Assist Contracting in determining the status of technical terms and conditions of the contract. - Assist Contracting in identifying or settling unresolved issues, such as performance issues, unresolved Value Engineering Change Proposals (VECPs), etc. |

Part IV

Common Traps

This part provides selected lessons learned expressed as “watch out fors” that can become traps if not avoided while following the guidelines contained in Part III, “The Contracting Process.”

Watch out for…

Acquisition Planning

- Overly aggressive schedules that do not allow time to conduct an adequate acquisition and source selection.

- Not completing initial Acquisition Planning (AP) prior to development of the solicitation documents.

- The improper use of a single source justification to expedite contract award.

- Inappropriate use of a standard evaluation plan. During acquisition planning, the evaluation plan should be developed based on the program’s specific requirements.

- Giving insufficient consideration to the use of multi-year contracts. Actively seek out, and discuss with Contracting Officers, contracts that would be suitable candidates for multiyear procurement. Use of multiyear contracts may provide for level pricing of requirements and may save money since it usually results in purchase of economic order quantities and reduces the contractor's risk in purchasing long lead items and committing to expensive up-front set up costs.

Purchase Requests

- Not including Independent Government Cost Estimates with the Purchase Request (PR).

- Not adequately documenting brand name or single source justifications and/or waivers.

- Quantities or units in an amount not consistent with the requirement.

- Unreasonable cost estimates.

- Descriptions that are vague, ambiguous, overly restrictive or insufficiently restrictive.

- Vague inspection and acceptance criteria or testing procedures.

- Special contract administration requirements that are vague, ambiguous, overly restrictive, or not consistent with the specification, statement of work, or that require special contract administration procedures.

- Program plans and budgets which do not include early planning for purchase of the data rights as appropriate, such as:

- If upgrades and follow-ons to the system will be competitive, with the possibility of another contractor being a prime for follow-on contracts.

- The system is a largely COTS system, which will normally require technology refresh.

Competition

- Noncompetitive acquisitions that cannot be justified. Check for suppliers and data that could enable a competitive acquisition. If the item is clearly single source, the justification documentation should include the efforts undertaken to (i) find additional sources and (ii) revise the requirement to enable other sources to compete.

- Making a determination that there is only one source because the supplier is the only source of the particular product or service, versus being the only source that can satisfy the FAA’s requirement.

- Techniques for controlling and reducing costs which do not consider the following:

  - subcontract competition.

  - component/subsystem breakout.

  - aggressive value engineering program.

  - use of incentive or award fee contracts.

  - product improvement of existing item.

  - use of commercial off the shelf/non development items.

- The evaluation plan not finalized prior to issuance of the request for proposal.

Solicitation

- Statement of Work /Statement of Objectives (SOW/SOO) that do not include sufficient emphasis on risk management.

- Using evaluation factors and subfactors that are different from the evaluation plan.

- Using a source selection plan that does not provide for the following:

- A clear description of all the factors/subfactors to be considered in making the selection.

- A clear explanation of how product or service goals or features will be evaluated and whether credit will be given in the evaluation for exceeding such desirables.

Subcontractor Control

- Acquiring critical material from an unapproved source.

- Not verifying a significant subcontractor’s capability.